THE ASSISTANT MONEYGER

Project Proposal

A MiraBloxTech (MBT) Project

“Let’s Code Tomorrow”

Session 0 Deliverable  ·  4 August 2026

# 1. Vision

A copilot, not an autopilot, for Fantasy Premier League squad decisions. It should surface data and predictions clearly enough that the user can make informed calls on:

- Squad evaluation — score/rank the current 15 to spot underperformers

- Transfer suggestions — surface good in-budget replacement candidates

- Starting XI / captaincy — recommend the best 11 + captain per gameweek

The model should be transparent and explainable at every stage — no black boxes. The user should always be able to see why a player is rated the way they are.

Scope: personal use to start, possibly 1–2 friends later. This is v1 — a prototype, not a finished product — and it stays a work-in-progress across the whole season.

Target: a usable prototype live before the GW1 deadline (Premier League season opens Friday 21 August 2026 — 17 days from this proposal).

# 2. Build Methodology: Solo Tri-Sesh

This project is built using Solo Tri-Sesh, a workload-based (not time-based) framework for solo builders working with an AI copilot such as Claude Code. Full details, rules, and rationale are documented separately in solo_tri_sesh.pdf. In short:

- Session 0 (this document): scope and lock the proposal — no code yet.

- Sessions 1–3: focused build blocks, each sized by workload rather than a calendar. Once a session starts, it runs to completion — short breaks are fine mid-session, longer breaks only happen between sessions.

# 3. Tech Stack Decisions (and why)

| Decision | Choice | Rationale |
| --- | --- | --- |
| Prediction model (v1) | Transparent weighted formula, not ML | Explainable, tweakable, fits the copilot philosophy, realistic given the timeline |
| Model feedback loop | Log predicted vs. actual after each GW, don’t auto-adjust yet | Builds a labeled dataset over the season for a future ML model |
| Data storage | Flat JSON/CSV files, versioned in git | No database server to manage; transparent and diffable |
| Data pipeline execution | Manual (run by user before/after each GW) | Full control while learning; automate later if desired |
| Backend server | None for v1 — React reads static JSON directly | Removes an entire layer of complexity |
| Frontend | React + TypeScript | TS adds structure; learning curve mitigated by Claude Code |
| Frontend hosting | Vercel (free tier, locked in) | Public URL, shareable, native fit for React |
| Historical data | vaastav/Fantasy-Premier-League (GitHub) | Free, cleaned, multi-season data |
| Live data | Official FPL API | Free, no auth, current prices/points/fixtures |
| Underlying stats | Understat (xG/xA) | Free, more predictive than raw goals/assists |
| Code hosting | GitHub | Free, connects directly to Vercel |

Total running cost: $0.

# 4. Architecture

Data Sources (free) - FPL official API - vaastav GitHub repo - Understat ¦ (manual run) v Python Data Pipeline 1. Pull & clean data 2. Feature engineering (form, xG90, fixture difficulty, mins) 3. Apply xP formula -> data/gw{N}_predictions.json ¦ (after GW finishes, manual run) v Evaluation Script - Pull actual GW results - Compare vs predictions -> data/gw{N}_results.json -> data/model_performance_log.csv ¦ (git commit/push) v React + TS Frontend (deployed on Vercel, free) - Reads JSON from /data - Squad view - Suggested XI + captain - Transfer suggestions - Model accuracy over time

# 5. Prediction Model (v1 formula)

Starting point — will be tuned as real accuracy data accumulates:

xP = (recent_form x 0.40) + (xG90_and_xA90 x 0.25) + (fixture_difficulty x 0.20) + (minutes_reliability x 0.15)

Weights are a starting hypothesis, not gospel — expect to adjust them as model_performance_log.csv accumulates real accuracy data across gameweeks.

# 6. Suggested Folder Structure

assistant-moneyger/ ¦-- data/ ¦ ¦-- raw/ # untouched pulls from APIs ¦ ¦-- gw1_predictions.json ¦ ¦-- gw1_results.json ¦ `-- model_performance_log.csv ¦-- pipeline/ ¦ ¦-- pull_data.py ¦ ¦-- build_features.py ¦ ¦-- predict.py # applies xP formula ¦ `-- evaluate.py # predicted vs actual after GW ¦-- frontend/ ¦ ¦-- src/ ¦ ¦-- public/data/ # copies of JSON for React to read ¦ `-- package.json `-- README.md

# 7. Build Roadmap — Solo Tri-Sesh Sessions

Sessions are workload-bound, not time-boxed — each runs until its deliverable is done.

| Session | Focus | Deliverable |
| --- | --- | --- |
| Session 0 ✓ | Scope, research, tech decisions, this proposal | proposal.md / .docx, solo_tri_sesh.pdf |
| Session 1 | Data & Prediction Engine — repo scaffold, FPL API pipeline, historical data import, feature engineering, xP formula v1, evaluation script skeleton | A working pipeline producing a real gw{N}_predictions.json |
| Session 2 | Frontend Build — React + TS app scaffold, reads JSON data, Squad view, Suggested XI + captain, Transfer suggestions UI | A working local frontend rendering real prediction data |
| Session 3 | Integration, Testing & Launch — wire pipeline output into /public/data, deploy to Vercel, test against the real squad, fix issues, ship | Live public URL, ready for GW1 |

Target: Session 3 complete before the GW1 deadline (Friday 21 August 2026).

# 8. Beyond GW1 (season-long evolution)

- Accumulate model_performance_log.csv every gameweek

- Once several weeks of predicted-vs-actual data exist, consider a proper ML model trained on it

- Revisit automation (e.g. scheduled pipeline runs) if manual running becomes tedious

- Revisit a live backend only if static JSON stops being sufficient (e.g. real-time price-change alerts)

# 9. Paid Alternatives Worth Knowing About (not needed now)

- Fantasy Football Scout — subscription, own xG/xMins projections; their free content is already solid

- FPL Review — free xPoints output, paid optimizer tier

Neither is necessary at this stage — flagged here only for future reference if the free data sources hit a real limitation.

MiraBloxTech — Let’s Code Tomorrow